3M Project Plan

3M Datananite-equivalent Platform (React.js UI)

Requirements & Schedule

| OWNER | Palash Ghosh — Palash.Ghosh2@cognizant.com |
| --- | --- |
| VERSION | 0.2 |
| CREATED | 2026-06-02 |
| STATUS | DRAFT |

Contents

1. Requirements	3

1.1 Functional Deliverables	3

1.2 Non-functional Deliverables	3

1.3 React UI requirements	3

1.4 Open decisions required from 3M	4

1.5 Mobilization inputs required from 3M (before kickoff / M1)	4

2. Gantt Chart	5

2.1 Phase Deliverables	6

Objective — Build a 3M-branded AI-native metadata intelligence platform with the same feature set as Datananite, delivered through a single React.js SPA.

## 1. Requirements

### 1.1 Functional Deliverables

| ID | Deliverables | Priority |
| --- | --- | --- |
| FD-1 | Metadata extraction — schema, stats, functional & inclusion dependencies | Must |
| FD-2 | Ontology generation — OWL/RDF with LLM concept annotation (industrial domain) | Must |
| FD-3 | Knowledge Graph — OWL → Neo4j/Gremlin with multi-KG isolation by kg_id | Must |
| FD-4 | Dialog with Data — NL → SQL → narrative (GraphRAG) | Must |
| FD-5 | Orchestrator API + SSE pipeline events | Must |
| FD-6 | Instrumentation Workbench — 7 engineer views (see 1.3) | Must |
| FD-7 | DataChat — business-user NL interface | Must |

### 1.2 Non-functional Deliverables

| ID | Deliverables | Target |
| --- | --- | --- |
| NFD-1 | NL-query response time (p95) on benchmark set | Best-effort; no sub-45s |
| NFD-2 | Zero row-level data egress to LLM provider (schema + stats only) | 0 rows |
| NFD-3 | All SQL execution read-only; row limits enforced post-LLM | Enforced |

### 1.3 React UI requirements

Workbench (engineer)   7 views:

Pipeline Monitor

Graph Explorer

Schema Catalog

Ontology Viewer

Redundancies

SQL Console

Change Log

DataChat (business user):

Conversational NL panel (multi-turn + session history)

Source selector / multi-source toggle

Streaming pipeline progress (SSE)

Results renderer — Summary / Key Findings / Analysis + tables/charts

Note on scope: the requirements in 1.1–1.3 are proposed by the delivery team, baselined on the Datananite feature set. They are not yet confirmed by 3M. Sections 1.4 and 1.5 list the inputs and decisions 3M must supply before this plan is executable.

### 1.4 Open decisions required from 3M

| ID | Decision needed from 3M | Needed by |
| --- | --- | --- |
| Q-1 | Confirm 3M IdP (Azure AD / Okta / other) for OIDC integration | Phase 0 |
| Q-2 | Confirm graph DB, RDMS choice — managed Neo4j Neptune, PostgreSQL vs self-hosted in GKE | Phase 0 |
| Q-3 | Confirm LLM provider stance — Anthropic-direct OK, or route via 3M gateway? | Phase 0 |
| Q-4 | List of pilot business units and their priority source systems | Phase 0 |
| Q-5 | Access to external Cognizant github access to bring datananite code base to 3M. | Phase 0 |

Cost note (Q-3): if Anthropic-direct is approved, Claude (LLM) usage is the only metered cost — ≈ $0.03–0.04 per natural-language query (schema + statistics only, no row-level egress). Routing via a 3M gateway may add a per-call surcharge. Indicative monthly volumes:

| NL queries / month | Estimated Claude cost (@ $0.03–0.04 / query) |
| --- | --- |
| 1,000 | $30 – $40 |
| 5,000 | $150 – $200 |
| 10,000 | $300 – $400 |

### 1.5 Mobilization inputs required from 3M (before kickoff / M1)

| ID | Input required | Owner |
| --- | --- | --- |
| MI-1 | Named Executive Sponsor (CDO or designate) | 3M PMO |
| MI-2 | Confirmed kickoff date | 3M Sponsor |
| MI-3 | Pilot BU #1 — named BU + owner + priority sources | 3M PMO |
| MI-4 | Named Data Platform lead (decision-maker) | 3M PMO |
| MI-5 | Data classification tiering + per-source classification | 3M Security |
| MI-6 | Approval of sending schema (no row data) to 3M sponsored /advocated LLM | 3M Legal |
| MI-7 | Kubernetes cluster access + namespace + RBA | 3M IT |
| MI-8 | Virtual linux box (medium size) + Static IP | 3M IT |
| MI-9 | Graph DB hosting decision (Neo4j Neptune vs self-hosted on GKE) | 3M Architecture |
| MI-10 | LLM gateway decision (direct LLM vs internal proxy) | 3M Architecture |
| MI-11 | Source DB read-replica credentials (per source, per env) | 3M Data Platform |
| MI-12 | Source system inventory with classifications | 3M Data Platform |

## 2. Gantt Chart

Delivery window: ~4 weeks. Phases 1–4 overlap — front-end and back-end run in parallel against an agreed OpenAPI contract. Diamonds mark milestones (M1–M5/GA).

3M Platform delivery Gantt — 7 phases across a 4-week window, with milestone markers M1–M5/GA

### 2.1 Phase Deliverables

| Phase | Weeks | Deliverables |
| --- | --- | --- |
| 0 — Discovery | 1 | Source inventory, branding kit, security/legal sign-off, repo scaffolding |
| 1 — Backend lift | 1–2 | Fork Datananite agents, add 3M connectors, deploy to dev GKE, smoke tests |
| 2 — React shell | 1–2 | Vite scaffold, auth, routing, design system, REST + SSE plumbing, Pipeline Monitor + Graph Explorer e2e |
| 3 — Workbench | 2–3 | Ontology + SHACL modal, SQL Console, Catalog, Redundancies, Glossary, KPI, Change Log |
| 4 — DataChat | 2–3 | Chat UI, multi-source, streaming results, narrative renderer |
| 5 — Hardening | 3–4 | E2E tests, perf tuning, security review, observability, docs, training |
| 6 — Pilot & GA | 4 | Pilot with 1–2 3M business units, feedback loop, GA |